## Slide 1: Geospatial Platform Support Contract Monthly Update to Coordination Group
Janet Hoyt
PMO Contract Support
August 29, 2017

## Slide 2: Topics
Task Order Summaries
Shared Infrastructure and Services
GeoPlatform.gov
CPIC

## Slide 3: Metadata Task Order Summary
TO-9 Metadata Support
  Support: Ardent Management Consulting
  Activities
    Developed Geospatial Metadata Fact Sheet
    Provided input for ISO Geospatial Metadata Editors Registry
    Support FGDC Metadata Working Group and ISO Forum
    NGDA Theme and Federal agency metadata support
    Contract closeout activities
    Period of Performance ended 8/9/2017
    For further information contact james.Irvine@ardentmc.com
Contact: Jennifer Carlino, FGDC OS
jcarlino@usgs.gov

## Slide 4: Technical Task Order Summary
TO-10 Technical Support
  Support: Image Matters, Inc.
  Activities
    GeoPlatform.gov
      Development – quarterly releases of new capability
      Operations and Maintenance
      Community Support
      Service Desk support
    Upcoming Events
      Talk at GeoInt Commercial Imagery Summit @NGA
Contact: Tod Dabolt DOI, IOS
thomas_dabolt@ios.doi.gov

## Slide 5: Portfolio Management Task Order Summary
TO-11 FGDC Portfolio Management
  Support: Ardent Management Consulting
  Activities
    Lifecycle Maturity Assessment (LMA)
      172 Completed, 1 in progress, 3 not started, 176 Total
      Developing LMA Report
      Provided input to business requirements for 2017 LMA dashboard
    Web Services Project report based on results as of June 29, 2017
    2015-16 A-16 NGDA Portfolio Summary Report completed
    2017 NGDA Dataset, Theme Summary Report templates being finalized
    Continued A-16 Communities operations & maintenance
      Coordinating with Tech Team with Drupal to Word Press communities migration (focus on Imagery Theme and NCC)
    Updated NGDA Database and FGDC web pages
    Capital Planning and Investment and Control (CPIC) ongoing
    Upcoming Events:
      September 7: Theme Lead Meeting
Contact: Jennifer Carlino, FGDC OS
jcarlino@usgs.gov

## Slide 6: PMO Support Task Order Summary
TO-12 FGDC PMO Support
  Support: Mason, Bruce & Girard, Inc.
  Activities
    Project Planning at PMO level
    Geospatial Platform content management using Community Space
    Continued support for Geospatial Platform Core Team
    Report out to Coordination Group
    Architecture and Technology Working Group (ATWG) meeting support
Contact: Roxanne Lamb, FGDC OS rhlamb@usgs.gov

## Slide 7: Shared Infrastructure and Services
Cloud Hosting Services
The Geospatial Platform and the Federal Geographic Data Committee (FGDC) are offering a managed hosting service for geospatial assets to FGDC member agencies.
  Several DOI Bureaus are currently using this AWS based infrastructure
  FEMA active customer
  Army Corp active customer
More information: https://www.geoplatform.gov/hosting
Contact: Tod Dabolt DOI, IOS
thomas_dabolt@ios.doi.gov

## Slide 8: GeoPlatform.gov - Release 9 (Live)
Contact: Tod Dabolt DOI, IOS
thomas_dabolt@ios.doi.gov

## Slide 9: GeoPlatform.gov - Release 10 (Nov 2017)
Contact: Tod Dabolt DOI, IOS
thomas_dabolt@ios.doi.gov

## Slide 10: GeoPlatform.gov - Communities
Working with BIA as needed for standup of new Community Space (re-established contact but they don’t appear active)
Working with Invasive Species Council to stand up Community
Developing Drupal to WordPress migration approach and plan for
A-16 Communities.
Contact: Tod Dabolt DOI, IOS
thomas_dabolt@ios.doi.gov

## Slide 11: Capital Planning and Investment Control (CPIC)
Contact: Roxanne Lamb, FGDC OS rhlamb@usgs.gov
USGS CPIC Reporting
  Completed EVM in eCPIC
  Updated Performance Measures in eCPIC
  Updated Risk Register in eCPIC
  Completed Annual Budget Submission requirements
  Submitted Exhibit 300 - Business Case and IT Portfolio Management for FY19
  Continued Review and Editing of FY19 Artifacts